AskLytics — Strategic Product Reality Map (2025 Edition)

Project Lead: Naveed Shahid
Core Stack: Dynamics 365 F&O + Gemini API + FAISS + Flask
Product Vision: A self-learning AI Analyst that generates, validates, and explains SQL for enterprise data.

# 1. Core Product Pillars

| Pillar | Description | Status | Confidence |
| --- | --- | --- | --- |
| Local Learning Engine | Self-improving feedback memory (SQLite + FAISS) that enhances Gemini accuracy without retraining | ✅ Built | 🔵 Strong |
| Metadata-Aware Reasoning | Uses harvested schema, relationships, and lineage to ground queries in real ERP logic | ✅ Built | 🟢 Excellent |
| Validation Layer | Enforces T-SQL correctness, safe clauses, and joins based on schema | ✅ Built | 🟢 Reliable |
| Explainability & Traceability | Every result linked to metadata + SQL lineage | 🟡 Partial | 🟡 Medium |
| Regression & Accuracy Testing | Benchmark suite to measure improvement over time | 🟡 In progress | 🟠 Developing |
| User Interface | Developer-friendly but limited for non-technical users | ⚪ Needs major improvement | 🔴 Weak |
| Scalability | Designed for local or single-team usage | ⚪ Not yet enterprise ready | 🟠 Moderate |
| Security & Compliance | Local storage, minimal cloud exposure | ✅ Safe design | 🟢 Strong |
| Business Value Metrics | ROI not yet quantified; performance not tied to business KPIs | ⚪ Missing | 🔴 Critical |

# 2. Strategic Recommendations

| Category | What to Keep (Core Strength) | What to Fix Now (Critical Path) | What to Defer (Future) |
| --- | --- | --- | --- |
| Architecture | Keep modularity (separate engine, metadata, learning) that’s a long-term moat. | Add maintenance layer for FAISS & SQLite cleanup; nightly rebuilds. | Migrate to distributed storage (Postgres + pgvector) after pilot success. |
| Accuracy | Keep Gemini as primary LLM; its reasoning is consistent and low cost. | Add hybrid rule layer (regex + semantic validation) to push accuracy beyond 90%. | Fine-tuning or custom LLM training once ROI is proven. |
| Learning Memory | Keep the local store architecture (no cloud retraining). | Add feedback approval UI — human-in-loop review before adding to FAISS. | Add advanced ranking models for semantic similarity. |
| UX / Adoption | Keep settings.html structure; it’s simple and predictable. | Add a dual-mode dashboard (Developer / Business). Simplify to “Ask → See → Learn”. | Design mobile/responsive interface later. |
| Reporting & Insights | Keep SQL preview transparency for devs. | Add auto-summary: “In 2 lines, what this data means.” | Integrate Power BI visuals once stable. |
| Governance & Audit | Keep detailed logs (prompt, SQL, score, feedback). | Add a Learning Governance Panel — list, edit, or purge bad experiences. | Implement full ISO27001 control mapping later. |
| Business Model | Keep retail + Dynamics niche. | Quantify ROI (time saved, accuracy %, analyst hours reduced). | Broaden verticals (finance, logistics) after proving success. |
| Competitive Edge | Keep “explainable SQL agent” positioning. | Define tagline: “Where AI Meets ERP Truth.” | Add marketplace integration (AppSource, Azure). |

# 3. 2025–2026 Product Roadmap (Realistic)

| Quarter | Milestone | Outcome |
| --- | --- | --- |
| Q4 2025 | ✅ Regression Dashboard + Feedback Workflow (Gemini only) | Proof of accuracy & learning metrics |
| Q1 2026 | Add Hybrid Validation Layer (rule + LLM repair) | >90% accuracy for enterprise datasets |
| Q2 2026 | Introduce Explainability UI (insight summary + lineage graph) | CFO/Analyst-ready interface |
| Q3 2026 | Multi-provider support (OpenAI + Claude adapters) | Cross-model flexibility |
| Q4 2026 | AskLytics Pilot in 3 ECS departments | Enterprise validation & user trust data |
| Q1 2027 | MVP commercial release (“AskLytics for Dynamics 365”) | Revenue-ready product |

# 4. Strategic Risks & Mitigation

| Risk | Description | Mitigation |
| --- | --- | --- |
| Accuracy Plateau | LLM hits ceiling on complex joins | Add rule-based SQL verifier; feedback approval loop |
| Schema Drift | New DB fields break old embeddings | Trigger auto re-harvest & FAISS rebuild |
| User Trust Gap | Non-technical users fear “AI errors” | Add explainability + summaries + pass/fail indicators |
| Vendor Dependency (Gemini) | API cost or limits | Keep pluggable provider abstraction; add local fallback |
| Adoption Resistance | Managers prefer Power BI | Integrate export → Power BI/Excel; show time saved metrics |

# 5. Product Narrative Summary

AskLytics is an AI Analyst that learns your ERP, understands your data semantics, and improves itself without retraining.

It bridges enterprise truth (schemas, metadata, KPIs) with generative reasoning, giving teams explainable, auditable insights in seconds — not reports in days.

Tagline:

“AskLytics — Where AI Meets Data Truth.”

# 6. Value Proposition Snapshot

| Stakeholder | Pain Point | AskLytics Solution |
| --- | --- | --- |
| CFO / Finance | Late, error-prone reporting | Self-service, auditable insights |
| Data Team | Constant report requests | AI analyst that writes correct SQL |
| IT / Governance | Fear of LLM hallucination | Local validation + lineage |
| Management | ROI uncertainty | Regression metrics & accuracy dashboards |

# 7. Overall Assessment

| Factor | Rating | Comment |
| --- | --- | --- |
| Technical Foundation | 🟢 9/10 | Architecturally solid, modular, correct |
| Accuracy & Validation | 🟡 7.5/10 | Needs hybrid logic to cross 90% |
| UX & Business Fit | 🔴 5/10 | Must evolve beyond developer UX |
| Compliance & Governance | 🟢 8/10 | Strong, but needs audit visibility |
| Scalability & Ops | 🟠 6.5/10 | Fine for pilot; not yet multi-tenant |
| Market Readiness | 🟡 7/10 | Promising niche; ROI story missing |
| Long-Term Potential | 💎 9.5/10 | Excellent product vision and defensibility |

# 8. Strategic Summary

AskLytics has architectural excellence, real enterprise depth, and a unique position in an AI market full of superficial chatbots.

The challenge ahead is not technology — it’s usability, perception, and storytelling.

If you fix those, this becomes one of the few AI BI products that enterprises can actually trust.